Author: Logan Michels

Date: 10/25/2020

**EECS 448 Project 3 – Hours**

**Estimate of person-hours for completing the prototype:**

Logan Michels: 5 hours

Jack Gould: 5 hours

Grant Henry: 5 hours

Wenxuan Hu: 5 hours

Minh Thang Le: 5 hours

Total: 25 hours

Explanation: We arrived at the estimate of 5 hours per person (i.e. 25 hours total) for completing the prototype by using the Agile user story method. The inventory of projects we have done together thus far includes project 1 and 2. Using these projects as reference, we determined it would take us around 25 hours total to plan the project, design the code, test, debug, etc.

**Actual accounting of the person-hours required to complete the prototype:**

Logan’s Hours:

Sunday, Oct 11th, 1 hour - Coordinated plan for application

Thursday, Oct 22nd, 1.5 hours – Helped with planning application functionality/documentation

Saturday, Oct 24th, 1.5 hours – Organized documentation files and started documentation

Sunday, Oct 25th, 6 hours – Worked on documentation

Total: 10 hours

Jack’s Hours:

Total: 0 hours

Grant's Hours:

Sunday, Oct 11th, 1 hour - Coordinated plan for application

Tuesday, Oct 20th, 2 hours - Worked on application

Thursday, Oct 22nd, 2.5 hours - Worked on application

Saturday, Oct 24th, 2.5 hours - Worked on application

Sunday, Oct 25th, 2.5 hours - Worked on application

Total: 10.5 hours

Wenxuan's Hours:

Tuesday, Oct 20th, 1.5 hours - Worked on the css style for the start menu

Thursday, Oct 22nd, 4 hours - Worked on search card image and background image

Friday, Oct 23rd, 0.5 hours – Worked on adding chips buttons

Saturday, Oct 24th, 3 hours - Tried to set background image (did not upload)

Total: 9 hours

Thang's Hours:

Sunday, Oct 11th, 1 hour - Coordinated plan for application

Tuesday, Oct 20th, 2 hours - Worked on application

Thursday, Oct 22nd, 2.5 hours - Worked on application

Saturday, Oct 24th, 2.5 hours - Worked on application

Sunday, Oct 25th, 2.5 hours - Worked on application

Total: 10.5 hours

**Combined Total of All Team Members: 40 hours**

**Total Time Spent Working Together: 10 hours**